NEXARA

Integrated Management System

OH&S Objectives & Programme Plan

ISO 45001:2018 Clause 6.2

| Document Number: | PLN-008 |
| --- | --- |
| Version: | 1.0 |
| Date: | [DD/MM/YYYY] |
| Owner: | [Health & Safety Manager] |
| Approved By: | [Managing Director] |
| Classification: | Confidential |

Revision History

| Version | Date | Description | Author | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | [DD/MM/YYYY] | Initial Issue | [Author Name] | [Approver Name] |

| Ref | Objective | KPI | Target | Baseline | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SO-01 | Reduce Lost Time Injury Frequency Rate | LTIFR | <2.0 | 3.5 | H&S Manager | 31/12/2026 | In Progress |
| SO-02 | Increase near-miss reporting | Reports per month | >20 | 8 | All Managers | 30/06/2026 | In Progress |
| SO-03 | Complete all outstanding risk assessments | % RA current | 100% | 75% | H&S Manager | 31/03/2026 | In Progress |
| SO-04 | Reduce manual handling injuries | MH injuries/year | 0 | 4 | Operations | 31/12/2026 | In Progress |
| SO-05 | Achieve 100% H&S induction compliance | % inducted | 100% | 85% | HR/H&S | 31/03/2026 | In Progress |

| Objective | Action | Resource | Responsible | Timeline |
| --- | --- | --- | --- | --- |
| SO-01 | Behavioural safety observation programme | Training budget | H&S Manager | Q1 2026 |
| SO-02 | Launch near-miss reporting app + incentive scheme | £5,000 + IT support | H&S Manager | Q1 2026 |
| SO-03 | Risk assessment blitz — dedicated team for 2 weeks | H&S team + managers | H&S Manager | Q1 2026 |
| SO-04 | Mechanical handling aids for top 5 manual tasks | £12,000 capex | Operations | Q2 2026 |
| SO-05 | Online induction module + tracking system | LMS budget | HR Manager | Q1 2026 |

# 3. Review

Progress reviewed monthly at H&S Committee. Reported to management review quarterly. Objectives updated annually or following significant incidents/changes.