NEXARA

Integrated Management System

Energy Objectives & Action Plan

ISO 50001:2018 Clause 6.2

| Document Number: | PLN-010 |
| --- | --- |
| Version: | 1.0 |
| Date: | [DD/MM/YYYY] |
| Owner: | [Energy Manager] |
| Approved By: | [Managing Director] |
| Classification: | Confidential |

Revision History

| Version | Date | Description | Author | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | [DD/MM/YYYY] | Initial Issue | [Author Name] | [Approver Name] |

| Ref | Objective | EnPI | Target | Baseline | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EnO-01 | Reduce overall energy intensity | kWh/unit | -10% vs 2024 |  | Energy Manager | 31/12/2026 | In Progress |
| EnO-02 | Reduce HVAC energy consumption | kWh/m² | -15% vs 2024 |  | Facilities | 31/12/2026 | In Progress |
| EnO-03 | Increase renewable generation | % of total | 25% | 10% | Energy Manager | 31/12/2027 | Planned |
| EnO-04 | Eliminate compressed air leaks | Leak rate | <5% | 15% | Maintenance | 30/06/2026 | In Progress |

| Objective | Action | Cost | Saving | Payback | Responsible | Timeline |
| --- | --- | --- | --- | --- | --- | --- |
| EnO-01 | Variable speed drives on motors | £20,000 | £8,000/yr | 2.5 yrs | Engineering | Q2 2026 |
| EnO-02 | BMS optimisation + weather compensation | £5,000 | £6,000/yr | 0.8 yrs | Facilities | Q1 2026 |
| EnO-03 | Rooftop solar PV installation (100kWp) | £80,000 | £12,000/yr | 6.7 yrs | Energy Manager | Q3 2027 |
| EnO-04 | Ultrasonic leak detection + repair programme | £2,000 | £4,000/yr | 0.5 yrs | Maintenance | Q1 2026 |

# 3. Review

Progress reviewed monthly by Energy Manager, reported quarterly to energy committee and annually at management review.