NEXARA

Integrated Management System

AI Objectives & Implementation Plan

ISO/IEC 42001:2023 Clause 6.2

| Document Number: | PLN-011 |
| --- | --- |
| Version: | 1.0 |
| Date: | [DD/MM/YYYY] |
| Owner: | [AI Governance Lead] |
| Approved By: | [Managing Director] |
| Classification: | Confidential |

Revision History

| Version | Date | Description | Author | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | [DD/MM/YYYY] | Initial Issue | [Author Name] | [Approver Name] |

| Ref | Objective | KPI | Target | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AIO-01 | Complete AI inventory for all systems | % systems registered | 100% | AI Governance Lead | 31/03/2026 | In Progress |
| AIO-02 | AI impact assessments for all high-risk systems | % high-risk assessed | 100% | AI Governance Lead | 30/06/2026 | Planned |
| AIO-03 | Implement bias monitoring for customer-facing AI | % systems monitored | 100% | Data Science Lead | 31/12/2026 | Planned |
| AIO-04 | AI awareness training for all staff | % trained | 100% | HR / AI Governance | 30/06/2026 | In Progress |
| AIO-05 | Achieve ISO 42001 certification | Certification | Certified | AI Governance Lead | 31/12/2026 | Planned |

| Objective | Action | Resource | Timeline |
| --- | --- | --- | --- |
| AIO-01 | Department-by-department AI system discovery | AI Governance team | Q1 2026 |
| AIO-02 | Develop impact assessment methodology and templates | External consultant | Q1 2026 |
| AIO-03 | Deploy fairness monitoring platform | £15,000 + Data Science | Q3 2026 |
| AIO-04 | Develop and deliver AI awareness e-learning module | £5,000 LMS budget | Q2 2026 |
| AIO-05 | Gap analysis, remediation, stage 1 & 2 audit | £25,000 cert budget | Q4 2026 |